## Slide 1: ONE EVENT PLATFORM ON SALESFORCE
Memorial Hermann Health System × Insight Global
CLASSES · EVENTS · CONFERENCES · ENGAGEMENT
OCTOBER 2026
Notes: Thank Kevin for the detailed answers. Today: how we solve the event registration problem on the Salesforce platform they already own, how we deliver it, and how the registration data can grow engagement and the network.

## Slide 2: Agenda
1
Business opportunity
2
The solution and design
3
Payments and data security
4
Delivery timeline
5
Beyond the event
6
Roadmap and next steps

## Slide 3: Business opportunity
PRIMARY ASK
Replace Certain with conference and session management on Salesforce
1 to 2 multi-day conferences a year, with session management, for providers, caregivers and consumers. Authorize.net today, moving to Chase.
Also: run classes on the same platform, building on today’s registration instead of rebuilding it.
Area
Today
Where we take it
Conferences
Certain for multi-day events; Authorize.net payments
Replace with Salesforce conference and session management, paid through Chase
Classes and events
Sitecore listings open a home-built Experience Cloud site; Chase payments; confirmation up to 24 hours
Keep the site and improve it on one shared event model
Mobile app
People can already register for events in the app
Keep it, connected to the same event model
Platform
Health Cloud and Marketing Cloud; Epic not needed
Built on what Memorial Hermann already owns

## Slide 4: Build on what already works
No rebuild of today’s class registration. Replace only Certain, then bring every event onto one platform.
KEEP
Sitecore class listings
Experience Cloud registration site
Mobile app registration
Chase payments, now for conferences too
Health Cloud and Marketing Cloud
IMPROVE
Instant confirmation (today up to 24 hours)
Safe payment retries
Live seats and waitlists
Check-in and reporting
One shared event model
REPLACE
Certain, with Salesforce conference and session management
My Agenda portal on Experience Cloud
Authorize.net, by reusing today’s Chase checkout
Certain data migrated
ADD LATER
Patient engagement initiatives (PEIs)
App adoption campaigns
AI agents in a controlled harness
Lowest-risk path: what works stays, the one tool you want gone goes, and every event ends up on the same data, payments and reporting.
Notes: This is the core of our position. We keep the Sitecore listings, the Experience Cloud registration site and the app. We improve classes where today’s experience is weak, such as confirmations that can take up to 24 hours. We replace only Certain. Engagement and AI come later.

## Slide 5: 01 THE SOLUTION
Conferences first, then classes on the same Salesforce platform

## Slide 6: One event platform inside your Salesforce org
1
Register
Your existing front doors
Sitecore listings and today’s Experience Cloud site
Existing mobile app
“My Agenda” portal for conferences
2
Manage
Event app in Salesforce
Classes, series, sessions, speakers
Capacity, waitlists, refunds
QR check-in and reporting
Registrants matched to Health Cloud
3
Engage
Marketing Cloud journeys
Confirmations and reminders
Calendar invites and virtual links
Patient engagement initiatives (PEIs)
CONNECTS TO
Chase
Experience Cloud
Sitecore
Zoom / Teams
Health Cloud
Marketing Cloud
Reliable, secure and scalable by design: waiting room and seat holds for busy events, encrypted data, full audit trail.

## Slide 7: Overall solution design
One flow for conferences and classes on your existing Experience Cloud site and app; replaces Certain
Registrant
Website or app
Registration service
Chase payment page
Salesforce event app
Marketing Cloud
Event staff
REGISTER
1
Find a class or conference
2
Register and hold a seat
3
Seat held for 10 minutes
PAY
4
Pay on hosted page (free events skip this)
5
Signed webhook, token only
6
Create registration (queued, idempotent)
CONFIRM
7
Registration event
8
Confirmation, QR code, calendar invite, reminders
ATTEND
9
QR check-in at the door
ENGAGE
10
Attendance and interests
11
PEIs: thank you, next class, app, find a doctor
GROW
12
Dashboards, waitlist and demand alerts
13
Add a session in one click
Classes and conferences share this flow; conferences add sessions, speakers and My Agenda.
Notes: This is the whole solution on one page, in the order a registrant experiences it. Register: website or the existing My Memorial Hermann app, with a seat held while they pay. Pay: the gateway hosts the card page; we receive only a token. Confirm: Salesforce records the registration and Marketing Cloud sends confirmation and reminders. Attend: QR check-in. Engage: patient engagement initiatives. Grow: staff see demand and add sessions. It replaces Certain and builds on today’s Experience Cloud site and app.

## Slide 8: Registrant view: find it, book it, pay, add to calendar
1
Sitecore page: conferences, classes and events
2
Click Book on a conference: session details, pay, add to calendar
Concept mockup, sample data. Listings stay on Sitecore; booking runs on the existing Experience Cloud site and app; payment on Chase’s hosted page.
Notes: One listing for conferences, classes and events, on the Sitecore page people already use. Book on a conference opens the registration site: pick sessions by day (seats are held while paying), pay on Chase’s hosted page, then get an instant confirmation with a QR code for check-in and add-to-calendar links. Classes and events use the same flow without the session step.

## Slide 9: Staff view: set up a conference and its sessions
How organizers work
One form for every event
Pick class, event or conference; dates, venue, capacity
Ticket types per audience
Provider, nurse, caregiver and community prices
Sessions in minutes
Day, time, room, track, speaker, seat limit, CME [to confirm]
Payment and journey
Chase checkout and a Marketing Cloud journey set per event
Publish
The agenda appears on the website and app
Concept mockup, sample data. A standard Salesforce Lightning app, so Memorial Hermann’s admins can own it after launch.
Notes: Organizers create a class, event or conference from one form, add ticket types, then build the agenda session by session: day, time, room, track, speaker and seat limit. Payment (Chase) and the Marketing Cloud journey are set per event. Publishing puts the agenda on the website and app. This replaces the conference setup done in Certain today.

## Slide 10: Fully booked? Capture interest and invite them first
Concept mockup, sample data. Works for classes, events and conference sessions. Head-start window [to confirm].
Notes: When a class, event or session is full, people register interest with their preferred location and time, and consent to be contacted. Organizers see demand beyond capacity by event, location and time, which tells them where to add dates. When a new date opens, the interest list is invited first with a head start before seats go public. The length of the head start is Memorial Hermann’s choice.

## Slide 11: Every seat filled, no interested person lost
When interest outruns seats: a popular class or a conference opening
1
Edge protection
Cached pages, bot defense, rate limits
2
Fair waiting room
Admits people in arrival order
3
Seat hold
10-minute hold; a seat can never be sold twice
4
Hosted payment
Paid = confirmed; unpaid seats return
5
Salesforce
Queued and retried; never lost
WHERE EVERY CLICK ENDS UP
30
Confirmed seats
Paid, ticketed, QR check-in sent
60
On the waitlist
Freed seats offered by SMS with a 2-hour claim window
All others
On the interest list
Told the moment a new date opens
Turn overflow into sessions
Demand passes 3× the seats
Staff add a session in one click
Waitlist offered first, then the interest list
Reliable: queued, idempotent writes and auto-released holds. Scalable: only admitted traffic reaches Salesforce. Secure: bot defense on every hot event.
Notes: A popular class can draw far more interest than seats. The platform answers every click within seconds, never oversells, never charges someone who did not get a seat, and keeps everyone who missed out on a waitlist or interest list. When demand passes a threshold, staff add a session in one click and the people waiting get first access. Numbers are an example; caps and thresholds are set per event.

## Slide 12: Design detail: registration and seat flow
Registrant
Edge and waiting room
Registration service
Seat inventory
Payment page
Salesforce
Marketing Cloud
1
Click Register
2
Place in line shown
3
Admit at a safe rate
4
Hold one seat (atomic)
If a seat is available
5
Hold granted, 10 minutes
6
Your seat is held, pay now
7
Pay on hosted page
8
Signed payment webhook
9
Create registration (idempotent, via queue)
10
Registration event
11
Confirmation, QR code, calendar invite
If sold out
12
No seats left
13
Join waitlist or get notified of new dates
14
Waitlist or interest record
Unpaid holds expire and return to the pool
Notes: Step by step for a busy event. The waiting room admits people fairly, seat holds are atomic so a seat is never sold twice, writes to Salesforce are queued and idempotent so nothing is lost or duplicated, and everyone who misses a seat lands on the waitlist or interest list.

## Slide 13: Payments and data security by design
Card data never enters our systems
Registrant
Website, Experience Cloud or app
Chase hosted page
Card typed here (Chase, as for classes today)
Signed webhook
Token, last 4 digits, approval code
Salesforce payment record
Token reference, last 4, amount, status
CARD DATA ZONE
Card numbers go straight to the payment gateway. PCI scope stays at the simplest level (SAQ A) [to confirm].
OUR SYSTEMS
No card number, CVV or expiry stored. Refunds by token. Signed, idempotent webhooks. Daily reconciliation.
Registrant and patient data, protected in layers
Edge
TLS 1.2+, web application firewall, bot defense, rate limits
Access
SSO with MFA for staff; least-privilege permission sets
Data
Shield Platform Encryption on sensitive fields; field-level security
Monitoring
Event Monitoring, Field Audit Trail, real-time alerts
Governance
BAA [to confirm], data retention, no tracking pixels, pen tests
Class topics are treated as sensitive: signing up for a diabetes class implies a health condition.
Notes: Two messages. First, card numbers never touch Memorial Hermann or Salesforce systems: the gateway hosts the payment page and returns a token. Second, registrant and patient data is protected in layers from the edge to governance. Shield licensing, BAA coverage and PCI level to be confirmed with Memorial Hermann IT and finance.

## Slide 14: Design detail: payment sequence
Registrant (web or app)
Registration service
Chase hosted page
Salesforce
1
Create payment session (amount, reference)
2
Session token
3
Open hosted payment page
4
Card details typed into the Chase page
5
Approved
6
Signed webhook (token, last 4, approval code)
7
Verify signature, idempotency check
8
Payment record: token, last 4, amount, status
No card number, CVV or expiry is ever stored
One gateway: Chase
RECOMMENDED
Chase for every event
Reuse today’s class integration; Authorize.net retires with Certain
TO CONFIRM
Finance sign-off
Chase merchant setup for conference fees [to confirm]
After payment
Full and partial refunds by token from Salesforce
Automatic receipts
Daily settlement reconciliation
Notes: The card is typed directly into the gateway page; the registration service only creates the session and receives a signed webhook with a token. Salesforce stores the token reference, last 4 digits, amount and status. Chase already takes class payments in Salesforce, so conferences reuse that integration and Authorize.net retires with Certain: one gateway, one reconciliation. Merchant setup for conference fees to confirm with Memorial Hermann finance.

## Slide 15: 02 DELIVERY PLAN
Ten sprints: conferences live at week 12, classes improved by week 20

## Slide 16: Delivery timeline
Indicative; confirmed after the current-state walkthrough
Weeks 1-2 · Assess and design
Review today’s Experience Cloud site, the app and Certain; shared event model; payment decision
Weeks 3-12 · Phase 1 live
Conferences: sessions, speakers, My Agenda, badges. Certain data moved and Certain retired
Weeks 13-20 · Phase 2 live
Classes on the shared model: instant confirmation, waitlists, check-in, reporting
Week 21+ · Grow
Patient engagement initiatives, app adoption, AI agents in a controlled harness
Certain transition
Weeks 7-12: export, map, two trial loads, cutover
Notes: Phase 1 replaces Certain around week 12, with a six-week Certain to Salesforce data transition in weeks 7 to 12; time it to land before the Certain renewal. Phase 2 brings classes onto the same platform and improves them by week 20, without rebuilding the registration site. Engagement work can start once classes are on the shared model.

## Slide 17: What each phase delivers
Phase 1 · Conferences (replaces Certain)
Phase 2 · Classes on the shared platform
Scope
Multi-day agenda, tracks, rooms and session capacity
Today’s classes moved onto the shared event model
Registration
Providers and guests, ticket types, My Agenda on Experience Cloud
Existing Experience Cloud site and app, now with instant confirmation
Payments
Chase checkout, reusing today’s class integration
Chase checkout with safe payment retries and refunds
Engagement
Speaker and attendee communications, badges, CME [to confirm]
Reminder journeys, waitlists, QR check-in
Data
Certain data moved in a six-week transition (weeks 7-12)
Class history kept; registrants matched to Health Cloud
Built in
Load test before each conference opens
Live seats, waitlists, encryption, monitoring
Retires
Certain
Nothing retired; today’s registration is improved
Notes: Same team and same platform across both phases, so Phase 2 builds on Phase 1 rather than starting over.

## Slide 18: Certain to Salesforce transition
Six weeks (weeks 7 to 12) alongside Phase 1. Certain stays live until Memorial Hermann signs off the cutover.
1 · WEEKS 7-8
Inventory and export
Certain exports or API pull; data owners named; history window agreed
2 · WEEKS 7-8
Map and cleanse
Fields mapped to the Salesforce event model; duplicates removed; attendees matched
3 · WEEKS 9-10
Trial loads
Two rehearsal loads in a sandbox; counts and payment totals reconciled; your team checks samples
4 · WEEKS 11-12
Cutover
Short registration freeze, final delta load, conferences go live on Salesforce
5 · WEEK 12+
Retire Certain
Read-only until the contract ends; full archive export kept
Data
How it moves
Upcoming conferences, open registrations
Loaded and live in Salesforce at cutover
Past events, sessions, speakers, attendees
Loaded for the agreed history window
Attendance and CME records
Loaded and kept for retention needs [to confirm]
Payment history
Summary only (amount, status, reference); card data never moves
Older history
Archive export, available on request
Safeguards
Reconciliation report signed off before cutover
Rollback ready: Certain stays live until sign-off
Cutover outside open conference registration [to confirm]
Open Authorize.net refunds finished in Authorize.net
Delivered by the same five-person pod
Notes: Data migration from Certain is planned as its own six-week workstream inside Phase 1 (weeks 7 to 12), so conferences go live on Salesforce with their data. Export and mapping start once the event model is built; two trial loads are reconciled before the final load. How many years of history to bring across is Memorial Hermann’s decision, agreed in discovery; older history can stay in an archive export. Card data is never migrated: payment history moves as a summary, and open Authorize.net refunds finish in Authorize.net.

## Slide 19: Delivery plan: 10 two-week sprints
A working demo and a milestone sign-off with Memorial Hermann at the end of every sprint
Assess and design
Phase 1 · Conferences
Phase 2 · Classes
Certain transition
Sprint-end milestone
SPRINT 1
Weeks 1-2
Review today’s Experience Cloud site, app and Certain; design
Design sign-off
SPRINT 2
Weeks 3-4
Shared event model; sessions, tracks, rooms, speakers
Conference model demo
SPRINT 3
Weeks 5-6
My Agenda portal on Experience Cloud; ticket types
Attendee portal demo
SPRINT 4
Weeks 7-8
Chase checkout for conferences; badges; CME [to confirm]
Pay and badge end to end
SPRINT 5
Weeks 9-10
Load test, user testing, conference reporting
Testing sign-off
SPRINT 6
Weeks 11-12
Final data load, conference go-live, hypercare
Phase 1 live, Certain retired
SPRINT 7
Weeks 13-14
Move classes onto the shared model; keep current pages
Classes on shared model
SPRINT 8
Weeks 15-16
Instant confirmation, safe payment retries, waitlists
Registration improvements demo
SPRINT 9
Weeks 17-18
QR check-in, reporting, app connected, PEI journeys
User testing starts
SPRINT 10
Weeks 19-20
User testing, go-live, knowledge transfer
Phase 2 live
CERTAIN TRANSITION · Weeks 7-10: export, map, trial loads
Weeks 11-12: cutover
Notes: Two-week sprints, each closing with a demo and a milestone Memorial Hermann signs off. Sprint 1 assesses today’s Experience Cloud site, app and Certain. Sprints 2 to 6 deliver conference and session management (live at week 12, Certain retired), with the six-week Certain to Salesforce data transition running in weeks 7 to 12. Sprints 7 to 10 move classes onto the same platform and improve them (live at week 20). Sprint scope is refined after the current-state walkthrough.

## Slide 20: A dedicated five-person delivery pod
1
1
3
LEAD
Scrum Master or Project Manager
Runs sprints, milestones, risks and status
QUALITY
QA Engineer
Test plans, automation, load tests, user testing support
BUILD
2 Salesforce Developers + 1 Marketing Cloud Developer
Event app, registration, payments, integrations, journeys and PEIs
Every two-week sprint
Plan
Sprint planning with your product owner
Build and test
Daily stand-ups; QA inside the sprint
Demo
Sprint review and milestone sign-off
Improve
Retrospective; adjust the next sprint
FROM MEMORIAL HERMANN
A product owner, plus an Epic and app contact from Lucky Rai’s team
5 people · 10 sprints · 20 weeks
Notes: A small, dedicated pod: one Scrum Master or Project Manager leading delivery, one QA engineer embedded in every sprint, and a build team of two Salesforce developers and one Marketing Cloud developer. Memorial Hermann provides a product owner and an Epic and app contact.

## Slide 21: 03 BEYOND THE EVENT
Turn every registration into a lasting relationship

## Slide 22
Every registration tells you what a person cares about. Use it to bring them back and into the network.
1 profile
Every registrant, caregiver and provider in one Salesforce record
4 PEIs
Patient engagement initiatives after every class
1 tap
App download link at confirmation, check-in and follow-up
Closed loop
From class attended to visit booked, measured end to end
Consent-based: messages go only to people who opt in at registration.
Notes: This is the upsell. The event platform captures first-party data about what each person is interested in. Marketing Cloud journeys turn that into patient engagement initiatives that lead to app adoption and booked visits.

## Slide 23: After the class: patient engagement initiatives (PEIs)
Notes: Every class feeds one Marketing Cloud journey: confirmation, reminder, then four patient engagement initiatives (thank you and survey, next class, app adoption, find a doctor). The journey exits when the person books a visit or downloads the app.

## Slide 24: Campaigns built from registration data
After this class
Follow-up PEIs
Network outcome
Labor and delivery prep
Breastfeeding and newborn classes, choose a pediatrician
Delivery at Memorial Hermann, new pediatric patients
Maternity hospital tour
Pre-register for delivery, prenatal class bundle
Delivery booked at Memorial Hermann
CPR and first aid
Heart health seminar, free screening invitation
Primary care and cardiology visits
Support groups and seminars
Education series, specialist-led events
Ongoing specialty care relationships
Provider conference
Next CME events, referral resources
A stronger referral network
Notes: Examples to show the idea. We would pick two or three service lines with Kevin’s team to start.

## Slide 25: Bring website registrants into the app
1
Confirmation email
App link beside the calendar invite and QR code
2
Check-in
QR at the door and on room signage: scan to download
3
SMS reminder
Manage or cancel your class in the app
4
Post-class PEIs
Find a doctor, book a visit, see results in the app
Tracked links show which classes and service lines drive downloads and booked visits.
Notes: My Memorial Hermann is their existing Epic-based patient app (scheduling, results, messaging). App users register in the app; people who register on the website get a tracked download link at every touchpoint. No new app is built.

## Slide 26: How we will measure success
Conversion
Visitors who complete a registration
Baseline set in discovery
Attendance
Registrants who show up; fewer no-shows
Baseline set in discovery
Engagement
PEI opens, clicks and survey responses
Baseline set in discovery
Downloads
App installs from event links
Baseline set in discovery
Visits booked
Appointments after a class or event
Baseline set in discovery
Revenue
Paid registrations and conference fees
Baseline set in discovery
Notes: We set baselines during discovery from the current tools, then report these in a Salesforce dashboard.

## Slide 27: Roadmap: from registration to relationship
1
Conferences
Weeks 3-12
Sessions and speakers
My Agenda and badges
Certain retired
2
Classes improved
Weeks 13-20
Shared event model
Instant confirmation, waitlists
Check-in and reporting
3
Engagement
From Phase 2 go-live
PEI journeys by service line
App adoption campaigns
Find-a-doctor nurture
4
AI agents
Week 21+
Agents in a controlled harness
Demand and campaign agents
Concierge on web, app and SMS
Phases 1 and 2 solve today’s problem. Phases 3 and 4 grow engagement and the network on the same platform.
Notes: Future plan. AI agents use Agentforce and are licensed separately; we would scope them after the core platform is live.

## Slide 28: Future state: AI agents in a controlled harness
Phase 4, after the core platform is stable. Agentforce and Data Cloud [to confirm].
HARNESS
Event platform + Marketing Cloud
Event Ops
Sessions, capacity, reminders
Demand
Spots surges, drafts new dates
Campaign
Builds PEI journeys
Concierge
Registers and answers on web, app, SMS
Insights
Summarizes feedback and results
What the harness controls
Approved actions only
Guardrails: consent, patient data, spend limits
Staff approve anything sent or published
Least-privilege identity per agent
Full audit trail of every action
Tested and evaluated before each release
Einstein Trust Layer: masking, zero data retention
Kill switch for any agent
AUTONOMY GROWS WITH TRUST
Suggest
Act with approval
Act within limits

## Slide 29: Investment
Offshore delivery model: fixed scope, five-person pod, 10 sprints
OFFSHORE
STANDARD PROGRAM VALUE
$580,000
STRATEGIC PARTNER INVESTMENT
$290,000
50% partnership credit, applied upfront
You save $290,000 on the full program
Phase
Sprints
Standard
Partner
Phase 1 · Conferences, replaces Certain
1-6
$350,000
$175,000
Phase 2 · Classes on the shared platform
7-10
$230,000
$115,000
Total program
10 sprints
$580,000
$290,000
Included
Dedicated five-person offshore pod for 20 weeks
Sprint demos and milestone sign-offs
Testing, load testing, go-live and hypercare
Documentation and handover to your admins
Not included
Salesforce licenses
Payment gateway transaction fees
Waiting room subscription
Pricing is for an offshore delivery model. Indicative, billed at sprint milestones; final commercials in the statement of work.
Notes: Pricing is for an offshore delivery model. Standard program value is $580,000. As a strategic partner, Memorial Hermann receives a 50% partnership credit applied upfront, for an investment of $290,000. Billing follows sprint milestones. Licenses and third-party fees are outside this price.

## Slide 30: Next steps
1
Walk through today’s Experience Cloud site, the app and Certain
2
Confirm what is not working today and why Certain is being replaced
3
Confirm yearly volumes: classes, conferences, registrants
4
Confirm conference must-haves: sessions, badges, sponsors, CME
5
Confirm Chase for conference payments with finance
6
Share the Certain renewal date so Phase 2 lands before it
7
Pick 2 to 3 service lines for the first engagement journeys
Then we return with a scoped plan, team and estimate.
Notes: Ask Kevin to set up the walkthrough with Lucky Rai’s team. Items 2 to 7 let us firm up the timeline and estimate.

## Slide 31
Notes: Thank you. Open for questions.